Devin Hardy

Dhardy2@my.athens.edu

00076619

ASG 11

1. Consider the task network illustrated below, with the estimated effort shown in units of person-months. Make the appropriate assumptions to convert it into a project schedule.
2. Explain what assumption you need to make:

An assumption I will make is that there are two people working on the project at least. Reason is it helps distribute the work and allows the people to work together on task F as it depends on both task C and E to be completed. If the tasks C and E are finished around the same time the work required for Task F should be easier to accomplish compared to if an individual was working on the project alone as several months would pass before progressing to task F.

1. Use these assumptions and convert the task chart to a schedule bar chart.

(I’m bad at making charts but Task A, F, and D have their effort cut in half to account for both working on those tasks together)

1. Reflecting on the code that you wrote in the first assignment and the comments/questions that you have received from the assignment on maintenance and support (Assignment 9 discussion). What are some considerations that you may take moving forward when it comes to completion of tasks and the estimated time/effort that you plan to commit versus the Actual time and effort spent to complete the tasks?

My consideration is to give a reasonable estimation on the amount of effort needed for a task to allow for what if situations. This allows for more than enough time to ensure that when actual effort is given there is enough schedule to allow the work to be completed on time.

1. Consider the Earned Value Example below. Determine the Earned Value based on the Date 11/4/2022

EV = BCWP / BAC = 40 / 115 = 0.3478

The project is estimated to be 34.8% complete as of 11/4/2022